PocketSmart AI

Project Testing: Technical Report

Ask Smart. Learn Smart. Grow Smart.

# 1. Testing Objectives and Scope

Testing checks that PocketSmart AI does what the requirements say, handles wrong input and failures safely, and gives answers in a usable, correctly structured format. Because part of the system is a large language model (LLM), testing covers two kinds of behaviour: deterministic code (intent detection, validation, API) and non-deterministic AI output (prompt quality and format compliance).

| Item | Detail |
| --- | --- |
| Objective | Verify the five features, the API contract, the user interface, security basics and response time |
| In scope | Intent detection, /api/ask and /api/health, JSON validation, frontend rendering, error handling, mobile layout |
| Out of scope | Load testing at large scale, accessibility audit, accuracy of third-party product data |
| Tools | pytest, FastAPI TestClient, curl or Postman, browser developer tools |
| Test data | Sample questions per intent, including the three example prompts from the project report |

# 2. Test Strategy

| Level | What is checked | How |
| --- | --- | --- |
| Unit | Intent detection, budget extraction, schema validation | pytest, no network |
| Integration | Frontend to API to formatter, with the LLM call stubbed | TestClient with a mock LLM |
| System | Full flow with the real LLM on the acceptance questions | Manual run, checked against the schema |
| Prompt evaluation | Format compliance and relevance of AI answers per intent | Scripted question set, reviewed by the team |
| UI / compatibility | Layout and behaviour on phone and desktop browsers | Browser developer tools, real phone |
| Security | Input limits, XSS handling, key exposure, rate limiting | Manual attack-style inputs |

The LLM call is replaced with a stub in automated tests, so they run fast, cost nothing and give repeatable results. The real model is used only in system and prompt evaluation runs.

# 3. Test Environment

| Component | Configuration |
| --- | --- |
| Operating system | Windows or Linux laptops used by the team |
| Backend | Python 3, FastAPI, Uvicorn in a virtual environment (--reload off for tests) |
| Browsers | Chrome, Edge and Firefox on desktop; Chrome on an Android phone |
| Screen widths | 360 px (phone), 768 px (tablet), 1366 px (laptop) |
| Network | Normal connection; a throttled and an offline case for error handling |
| Secrets | Test API key in .env; the stub is used for CI-style runs |

# 4. Functional Test Cases

| ID | Test case | Input | Expected result |
| --- | --- | --- | --- |
| TC-01 | PPT content request | Make PPT content on Cyber Security with introduction and conclusion | intent = ppt; title, slides, conclusion present |
| TC-02 | Design suggestion | Suggest a colour theme and fonts for a seminar | intent = design; palette and fonts returned |
| TC-03 | Laptop with budget | Suggest a laptop under 50,000 for a BCA student | intent = laptop; budget = 50000; picks with reasons |
| TC-04 | Book request | Which books should I read to learn Python? | intent = books; books listed with level |
| TC-05 | Skill roadmap | Which skills should I learn for a data analyst career? | intent = skills; ordered stages |
| TC-06 | Feature card | Click a feature card | Question box pre-filled with template prompt |
| TC-07 | Health check | GET /api/health | 200 OK with status message |
| TC-08 | Repeat query | Send same query twice | Both valid; second may come from cache |

# 5. Negative and Boundary Test Cases

| ID | Test case | Input | Expected result |
| --- | --- | --- | --- |
| TC-09 | Empty query | "" | Rejected with 422; message shown in UI |
| TC-10 | Too short query | "hi" | Rejected (minimum length) |
| TC-11 | Too long query | More than 500 characters | Rejected (maximum length) |
| TC-12 | Unclear query | help me for college | LLM fallback picks an intent or asks for detail |
| TC-13 | Budget with commas | laptop under 1,00,000 | Budget parsed as a number correctly |
| TC-14 | Invalid model output | Stub returns broken JSON | One repair retry, then 502 and friendly message |
| TC-15 | LLM timeout | Stub delays beyond timeout | Error message; no frozen loading state |
| TC-16 | Offline client | Network disabled | UI shows "Could not get an answer" |

def test_invalid_model_output_returns_502(client, monkeypatch):

monkeypatch.setattr("backend.main.call_llm", lambda p: "not json")

r = client.post("/api/ask", json={"query": "laptop under 40000"})

assert r.status_code == 502

def test_query_too_long(client):

r = client.post("/api/ask", json={"query": "a" * 501})

assert r.status_code == 422

# 6. AI Output and Prompt Evaluation

AI answers vary between runs, so each intent is tested with a fixed set of at least five questions, run several times. A response passes when it meets the checks below.

| Criterion | Pass condition |
| --- | --- |
| Format compliance | Valid JSON that matches the schema for the intent, with no extra text |
| Relevance | Content matches the question (topic, budget, level or goal) |
| Completeness | Required parts present, such as introduction and conclusion for PPT content |
| Reasoning shown | Each laptop or book pick includes a short reason |
| Constraint respect | Laptop picks stay within the stated budget; books match the stated level |
| Safety | No harmful or off-topic content; unrelated requests handled politely |

## 6.1 Sample question set

| Intent | Sample questions used in evaluation |
| --- | --- |
| ppt | PPT on Artificial Intelligence; slides on Cloud Computing for a 10-minute seminar |
| design | Colours and fonts for a technology seminar; layout tips for a project review |
| laptop | Laptop under 50,000 for BCA; laptop for video editing under 80,000 |
| books | Books to learn Python (beginner); advanced books on machine learning |
| skills | Skills for a web developer career; roadmap to learn data analysis |

Known limitation: the model may state outdated models, prices or editions. Results are therefore treated as guidance, and the interface advises users to verify price and availability.

# 7. Performance, Security and Compatibility Testing

| Area | Test | Expected result |
| --- | --- | --- |
| Response time | Time 10 typical queries from request to rendered answer | Mostly under about 8 seconds |
| Loading state | Slow network | Loading indicator shown, then result or error |
| XSS | Query containing <script> tags, and model text with HTML | Shown as plain text, never executed |
| API key | Inspect browser network calls and page source | Key never visible in the browser |
| Rate limit | Many rapid requests from one client | Limit reached; 429 response |
| CORS | Request from a non-allowed origin | Blocked by the server |
| Mobile layout | 360 px width, portrait and landscape | No sideways scrolling; tables scroll inside container |
| Browsers | Chrome, Edge, Firefox | Same layout and behaviour |

# 8. Requirements Traceability

| Req. | Requirement | Covered by |
| --- | --- | --- |
| FR-1 | Accept free-text query | TC-01 to TC-05, TC-09 to TC-11 |
| FR-2 | Detect intent | TC-01 to TC-05, TC-12 |
| FR-3 | PPT-ready content | TC-01 |
| FR-4 | Design suggestions | TC-02 |
| FR-5 | Laptop recommendation | TC-03, TC-13 |
| FR-6 | Book recommendation | TC-04 |
| FR-7 | Skill roadmap | TC-05 |
| FR-8 | Clear display of results | TC-06, mobile layout and browser tests |

# 9. Defect Management

Defects are logged as GitHub issues with a title, steps to reproduce, expected and actual result, severity and the member assigned. A defect is closed only after a fix is merged and its test passes again.

| Severity | Meaning | Action |
| --- | --- | --- |
| Critical | App unusable, key exposed, or crash on main flow | Fix immediately; block release |
| High | Feature gives wrong or invalid output | Fix before release |
| Medium | Layout or message problem with a workaround | Fix if time allows |
| Low | Cosmetic issue | Add to backlog |

## 9.1 Defect log template (example entries)

The entries below show the expected level of detail. Replace them with the issues actually found by the team.

| ID | Description | Severity | Found in | Status |
| --- | --- | --- | --- | --- |
| BUG-01 | Model adds text around JSON, causing parse failure | High | TC-14 | Fixed: strip fences, retry |
| BUG-02 | Budget written as 1,00,000 read incorrectly | Medium | TC-13 | Fixed: comma removal |
| BUG-03 | Wide laptop table overflows on 360 px screen | Medium | Mobile | Fixed: scroll container |
| BUG-04 | Loading spinner stays after timeout | Medium | TC-15 | Fixed: finally block |

## 9.2 Running the tests

pip install -r requirements.txt

pytest -v                      # all unit and API tests (LLM stubbed)

pytest tests/test_intent.py    # one file

pytest --cov=backend           # optional coverage report

# 10. Test Results Summary

Record the actual outcome of each run in the table below. Fill the numbers after the test cases have been executed.

| Test group | Planned | Executed | Passed | Failed |
| --- | --- | --- | --- | --- |
| Functional (TC-01 to TC-08) | 8 |  |  |  |
| Negative and boundary (TC-09 to TC-16) | 8 |  |  |  |
| Prompt evaluation (5 intents) | 25 runs |  |  |  |
| Security and performance | 6 |  |  |  |
| Compatibility | 4 |  |  |  |

## Exit criteria

- All critical and high defects are fixed and re-tested.

- All three acceptance questions return valid, relevant structured output.

- The interface works on a 360 px phone screen and on desktop browsers.

- The API key is not exposed and input limits are enforced.

# 11. Regression Testing and Automation

After every change, the automated suite is re-run so earlier features are not broken. The suite can be run on every push with a GitHub Actions workflow; the LLM is stubbed, so no API key is needed.

name: tests

on: [push, pull_request]

jobs:

pytest:

runs-on: ubuntu-latest

steps:

- uses: actions/checkout@v4

- uses: actions/setup-python@v5

with: { python-version: "3.11" }

- run: pip install -r requirements.txt

- run: pytest -v

| When | What is re-run |
| --- | --- |
| Every commit or pull request | Unit and API tests (automatic) |
| Prompt template change | Prompt evaluation set for the affected intent |
| Frontend change | Mobile and desktop layout checks, error-state checks |
| Before release | Full functional, security and compatibility checklist |

# 12. Conclusion

The testing approach separates predictable code from variable AI output: automated unit and API tests protect the logic, while a repeatable question set and checklist evaluate the model answers. Together with security, performance and compatibility checks, this gives clear evidence that PocketSmart AI is reliable enough for release, and a repeatable process for re-testing after every change.